Phase 1: Foundation & Core Workflows (Sprint 1-2)

- Day 1-2: Project Scaffolding & Setup

  - Initialize React/Vue + TypeScript project in ./frontend.

  - Add the new frontend service to docker-compose.yml.

  - Install and configure chosen UI library (e.g., Material-UI, Antd) and data grid (e.g., TanStack Table, AG Grid).

  - Set up state management (Zustand recommended for simplicity).

  - Create API client module (src/api/client.ts) with Axios, pre-configured with base URL and JWT token attachment.

- Day 3-5: Authentication & Routing

  - Build login form component.

  - Implement auth logic: call /api/token/, store tokens, handle refresh.

  - Create <PrivateRoute> component to protect routes.

  - Build the main application layout with navigation.

  - Set up routes: /login, /uploads, /uploads/:id, /sheets/:id, /rows.

- Day 6-10: Upload Dashboard (/uploads)

  - Build the file upload component (drag-and-drop or browser).

  - Build a table to list historical uploads (consuming GET /api/uploads/).

  - Implement polling or SSE to update upload statuses (pending -> processing -> completed) in real-time.

  - Add a "Reprocess" button that calls POST /api/uploads/{id}/reprocess/.

- Day 11-15: Upload Detail & Sheet Confirmation (/uploads/:id, /sheets/:id)

  - Build the upload detail view with summary stats from GET /api/uploads/{id}/summary/.

  - List sheets within the upload and link to them.

  - Build the sheet detail view: show a read-only preview of the data (using the data grid).

  - Implement the "Confirm & Lock" button that calls POST /api/uploads/{id}/sheets/{name}/confirm/.

Phase 2: Data Editing & Export (Sprint 3-4)
(This can be developed in parallel once Phase 1 is stable)

- Build the main Row Explorer view (/rows) with advanced filtering.

- Implement inline editing for tracking_data fields in the data grid. Each edit calls PATCH /api/rows/{id}/.

- Visualize validation errors (e.g., red border, tooltip on save).

- Build the CSV export dialog, calling GET /api/rows/export/?....

### 🛠️ My Immediate Actions (From Me)

- Enable JWT Auth: I'll implement djangorestframework-simplejwt and push the change.

- Generate OpenAPI Spec: I'll generate and commit a clean openapi-schema.yml file to the repo's root.

- Update CORS & Docker: I'll add the frontend service to docker-compose.yml and update CORS_ALLOWED_ORIGINS.

- Documentation: I'll update the README.md with a new "Frontend Development" section containing:

  - The API schema location.

  - The new JWT endpoints.

  - The command to start the full stack (docker-compose up).

  - The command to start just the frontend for development (npm run dev).

Your Immediate Decisions (From You)

- Confirm the UI framework and data grid choices. This is the last major decision needed to unblock the team.

- Once you confirm, I can immediately provide the tailored OpenAPI spec and have the backend fully locked and ready for integration.

The bridge between backend and frontend is built. You are clear to start UI development. Excellent work.