## Comprehensive Implementation Roadmap 🗺️

Based on the technical documentation and our previous plans, here's the integrated roadmap:

### PHASE 1: BACKEND INTEGRATION & CORE WORKFLOWS (Next 2-3 Weeks)

#### 🎯 Immediate Next Steps (This Week)

- Implement JWT Authentication Integration

  - Replace mock auth with real JWT tokens from djangorestframework-simplejwt

  - Create auth service to handle token storage/refresh

  - Update HTTP client to automatically attach Authorization headers

- Build API Client Layer

  - Create src/api/client.ts with Axios instance

  - Implement request/response interceptors

  - Add error handling for API failures

- Environment Configuration

  - Set up VITE_API_BASE_URL for different environments

  - Configure CORS settings for development/production

#### 📋 Week 2-3: Core API Integration

- Upload Management

  - Replace mock uploads with real API calls to GET /api/uploads/

  - Implement file upload to POST /api/uploads/excel/

  - Add real-time status polling for upload processing

- Upload Detail Pages

  - Integrate with GET /api/uploads/{id}/summary/

  - Display real processing statistics and metadata

  - Implement reprocess functionality

- Sheet Confirmation Workflow

  - Build sheet list view with confirmation status

  - Implement "Confirm & Lock" functionality

  - Add preview capabilities for sheet data

### PHASE 2: DATA EXPLORATION & MANAGEMENT (Weeks 4-6)

- Row Explorer Implementation

  - Build advanced filtering interface

  - Implement pagination for large datasets

  - Add inline editing for tracking_data fields

  - Integrate with PATCH /api/rows/{id}/ API

- Real-time Validation

  - Display validation errors visually

  - Implement client-side validation rules

  - Add bulk editing capabilities

- Export Functionality

  - Build CSV export dialog

  - Implement filter-preserving exports

  - Add export format options

### PHASE 3: ENHANCEMENTS & OPTIMIZATION (Weeks 7-8)

- Advanced Features

  - Implement real-time notifications

  - Add data visualization components

  - Build dashboard with summary statistics

- Performance Optimization

  - Implement lazy loading for large datasets

  - Add client-side caching strategies

  - Optimize bundle size for production

- Testing & Deployment

  - Write comprehensive test suite

  - Set up CI/CD pipeline

  - Configure production deployment

## Technical Considerations from Architecture Document

Based on the technical documentation, I note these key integration points:

- Authentication: The backend uses JWT (being implemented via djangorestframework-simplejwt)

- Data Structure: The API returns nested structures with Upload → Sheet → RowEntry hierarchy

- Validation: Client-side should mirror the TRACKING_VALIDATORS from backend

- Real-time Updates: Need polling/SSE for processing status updates

- Audit Trail: UI should display updated_by and timestamps for changes

## Components That Need Updates

### 1. Login Page (src/pages/Login.tsx)

This is the most critical component to update first. You'll need to replace the mock authentication with real JWT authentication.

Key updates needed:

- Replace the mock login function with authService.login()

- Store the received tokens in the auth store and localStorage

- Handle login errors properly

- Redirect to uploads page on successful login

### 2. Uploads Page (src/pages/Uploads.tsx)

This component needs to be updated to use real API calls instead of mock data.

Key updates needed:

- Replace fetchUploads with uploadsService.getUploads()

- Replace the file upload logic with uploadsService.uploadFile()

- Add proper error handling for API calls

- Implement polling for real-time status updates

### 3. UploadDetail Page (src/pages/UploadDetail.tsx)

This component needs to fetch real data from the API.

Key updates needed:

- Replace the mock data fetch with uploadsService.getUploadById()

- Add proper loading states and error handling

- Implement the reprocess functionality with uploadsService.reprocessUpload()

### 4. Auth Store (src/store/authStore.ts)

You'll need to create or update your authentication store to handle JWT tokens.

Key features needed:

- Store access and refresh tokens

- Handle token refresh logic

- Provide login/logout actions

- Manage authentication state

### 5. FileUpload Component (src/components/ui/FileUpload.tsx)

This component might need updates to work with the real upload service.

Key updates needed:

- Ensure it properly handles the file upload process

- Provide progress feedback if needed

- Handle errors from the upload service

## Implementation Priority

I recommend updating these components in the following order:

- First: Create/update the auth store and login page

- Second: Update the uploads page to use real API calls

- Third: Update the upload detail page

- Fourth: Update the file upload component as needed

Username: admin

Email: admin@example.com

Password: admin123 (or something secure)

MyPC1_Tracker@2025